Initial Project Planning Template

| Date | 1 Dec 2025 |
| --- | --- |
| Team ID | RT |
| Project Name | Restaurant Recommendation System |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Preprocessing | USN-1 | As a data scientist, I can load and clean Zomato dataset (nulls, duplicates, 51k→12k records) so that quality data feeds modeling. | 3 | High | Rohit | 01 Dec 2025 | 07 Dec 2025 |
| Sprint-1 | Data Preprocessing | USN-2 | As a data scientist, I can engineer features (cuisine soup, TF-IDF vectorizer) so that preferences are captured numerically. | 5 | High | Rohit | 01 Dec 2025 | 07 Dec 2025 |
| Sprint-3 | Model Development | USN-3 | As a ML engineer, I can train TF-IDF content-based recommender (max_features=5000) so that personalized suggestions generate. | 8 | High | Rohit | 08 Dec 2025 | 14 Dec 2025 |
| Sprint-4 | Model Development | USN-4 | As a ML engineer, I can tune hyperparameters (GridSearch ngram=(1,2)) achieving 85%+ success so that accuracy improves. | 5 | High | Rohit | 14 Dec 2025 | 21 Dec 2025 |
| Sprint-5 | Deployment & UI | USN-5 | As a developer, I can deploy via Flask app (query input → top recs) so users get real-time suggestions. | 5 | Medium | Rohit | 22 Dec 2025 | 1 Jan 2026 |
| Sprint-5 | Deployment & UI | USN-6 | As a user, I can test group recs ("pizza for family") evaluating similarity score so system validates end-to-end. | 3 | Medium | Rohit | 22 Dec 2025 | 1 Jan 2026 |